## Slide 1: Iteration 1 Rental Car Management (RCM)
Team Rocket (Team 6)
Alisa Belousova, Cangqing (Kris) Wang, Chenghao (Steven) Ye, Devon Dudley, and Nickolas Cruz

## Slide 2: Architectural Design
NextJS
  ReactJS Frontend
  NodeJS Backend
MongoDB
  Database storage
Vercel
  Web hosting platform
Notes: MERN – Mongo Database, Express, React, Node
NextJS is a consolidated NodeJS and ReactJS framework that has its own built-in server, which means we no longer need Express in our project
We are using Vercel as our web hosting platform, which as you can see from the architecture diagram on the right, is integrated with Github and allows for easy deployment to production

## Slide 3: Development Goals:
Database integration
Develop user registration system
Implement form validation
Develop user login system
Implement session management
Conduct security testing
Conduct manual testing for registration and login

## Slide 4: Development Achievements
Database integration
  Database CS673-CarRental created
  Collection Users created to store user information
    firstname (string)
    lastname (string)
    email (string)
    password (string)
    date (date)
Notes: Collection > Documents

## Slide 5: Development Achievements
Develop user login system
  Input values are compared against database records
Develop user registration system
  Input values are successfully inserted into the database
  Password is hashed prior to storage in database

## Slide 6: Development Achievements
Implement form validation
  All fields are required for both sign in and sign up page
  Passwords must be between 3 and 20 characters
  Cannot register an email twice
Implement session management
  Using JWT to keep track of session (in progress)
Notes: We configured the handler to use JWT to manage sessions, but we do not yet have user sessions implemented across different pages

## Slide 7: Development Achievements
Conduct manual testing for registration and login
  Successful user creation and login validation
Conduct security testing
  0 Vulnerabilities Found

## Slide 8: Additional Development Achievements
Initial UI skeleton
  Navigation (Layout, Formatting)
  Car management page

## Slide 9: Additional Development Achievements
CI/CD Configuration
  Github integration with Vercel
  Linting and Testing requirements
Notes: Github was set up to deploy to Vercel. Every pull request enforces successful deployment and good coding practices

## Slide 10: Future Work
Complete user session management
Complete the Car Management Page
Develop Add Car page
Develop Edit Car page
Develop Maintenance page
Develop Edit Maintenance page